LOAN LINK Developer Day-by-Day Plan — v7 (Full Build Manual) Post Day-6 verified · Mockup/spec gap review complete · May 2026 · 20 working days

About this version. v7 supersedes v6 and is the complete build manual. It carries forward all v6 reference material — V0 design system, audit findings, day-by-day build manual and quick reference — and adds the Day 6 closeout and verification, the post-Day-6 resolved items, the completed mockup-vs-spec gap review (v6 Task 5), the scope decisions from that review, the Day 6.5 / Pre-Day 7 work block, and an open-questions list for the client. Sources. Built from the v6 build manual, live Bubble verification, a live mockup review at localhost:3000, and the client's original specification plus the v3 executive plan delivered to the client. Scope authority: a feature is in scope only if it appears in the client's original specification or the v3 implementation plan.

# 1.  Project status (post Day 6)

| Phase | Status |
| --- | --- |
| Week 1 — Days 1-5 (Foundation, DB, Deal Rooms, Make Offer, Decline) | Complete |
| Day 6 — Deal Detail page + Accept Offer workflow | Complete & verified end-to-end |
| Day 6.5 / Pre-Day 7 work block (Section 5 of this document) | Pending — execute before Day 7 |
| Days 7-20 | Pending (build manual in Section 10) |

Project state: 0 native Bubble issues globally as of the post-Day-6 verification pass.

# 2.  Day 6 — closeout summary

The Deal Detail page (deal_detail_page_broker) and the Accept Offer workflow are delivered and verified in a full end-to-end run: create deal via wizard → lender Make Offer → broker Accept Offer.

Verified outcomes

- The accepted offer moves to status Accepted; all other offers on the deal move to Declined.

- The deal moves to status Accepted, and Deal Status Text is written in sync with Deal Status.

- Lender contact information is revealed to the broker on acceptance.

- An offer_accepted notification is created for the lender.

- The confirmation popup self-closes after Confirm.

# 3.  Resolved in the post-Day-6 verification pass

| ID | Issue | Resolution |
| --- | --- | --- |
| B-1 | Create-Deal wizard — Step 3→4 would not advance | Fixed — validation corrected |
| B-2 | Lender Make Offer created no Offer record | Fixed — verified, no duplication |
| B-3 | Deal Status Text not synced with Deal Status | Fixed — both write on Accept |
| D-1 | “Confirm Offer Selection” popup stayed open after Confirm | Fixed — Hide Popup added |
| D-2 | “Accept Offer” button shown on non-Submitted offers | Fixed — conditional added |
| D-3 | Residual Switch-Offer Step 1 in Accept workflow | Disabled |
| D-4 | Deal Room KPI “Total Offers” showed 0 | Fixed |
| D-5 | Lender signup label “Brokerage Name” | Now “Lender Institution” |
| D-6 | Institution dropdown empty / “RFA” tripled | Fixed — Merix, RMG, RFA, no dupes |
| D-7 | Lender Name empty after lender signup | Fixed |
| D-8 | Lender pagination hardcoded | Now dynamic |
| D-9 | Obsolete Access Code field in registration form | Removed (Password/Confirm kept) |
| — | Deal Number collision (two deals share a number) | Fixed — formula counts status ≠ Draft instead of status = Submitted |

Note on D-9. Only the Access Code form field was removed; the Access Code data type still exists in the database. See Section 4 and Section 5, Task 4 — the access-code decision is being revisited (hybrid model).

# 4.  Mockup ↔ Spec gap review (v6 Task 5 — completed)

v6 Task 5 was BLOCKED pending access to the client's original specification. That document, the v3 executive plan and the v6 build manual are now all available. The review was run against the live mockups at localhost:3000 and cross-checked with the canonical documents. Scope criterion. A feature is IN scope only if it appears in the client's original specification or in the v3 implementation plan delivered to the client. Anything present only in the V0 mockup is treated as a divergence and parked as an open question — it is not built without client authorization.

## 4.1  In scope — added to the plan

These items are required by the spec or v3 but were missing a build slot, or are cheap presentation alignments. They are now scheduled.

| Item | Why in scope | Disposition |
| --- | --- | --- |
| Submitted Offers page (/lender/submitted-offers) | Client spec lists “Submitted Offers” in the lender header (deals awaiting broker decision). v6 only named it in the navbar; no build day existed. | Scheduled as Day 6.5 (Section 5, Task 8). |
| Status reconciliation (Offer + Deal) | Redundant statuses leaked from the V0: Offer adds 'Under Review' and 'Countered'; Deal adds 'In Review'. The client spec uses a simpler set. | Offer = Pending · Accepted · Declined · Switched (+ decline_reason); Deal keeps the 7 built values, 'In Review' removed. Pre-Day 7 (Section 5, Task 7). |
| Lender list query fix (New Deals / Maturing / Expired) | v6 lender lists filter on Status='Submitted' with no age window — deals show in two lists at once and disappear after the first offer, contradicting the spec's age-bucketed, multi-offer model. | Rebuilt with per-list age windows + status conditions. Pre-Day 7 (Section 5, Task 9). |
| Offer “Expiry” shown as a date | Not a new feature — the rate lock (in days) is in the spec. The mockup simply renders it as an absolute date. | Display only on the Submitted Offers page: Created Date + Rate Lock days. No new field or workflow. |
| Contact pages (/contact, /lender/contact) | Client spec explicitly requires a contact page per user type. Neither v3 nor v6 scheduled the build. | MVP-light: static contact info + a Send-a-message form emailing the admin via SendGrid. Folded into Day 19 (FAQ + Contact). |

## 4.2  Out of scope — divergences (open questions for the client)

These appear in the V0 mockup but are absent from the client spec and v3. They are NOT built. Each is documented here and listed for the client in Section 6.

| Divergence | Where seen in the mockup | Why out of scope |
| --- | --- | --- |
| Counter-offer (“Countered” status) | Submitted Offers — a “Countered” status and broker counter notes (“Broker requesting 3.75%…”), implying a negotiation loop. | A full counter/negotiate cycle. Spec only has accept / switch. Not in spec or v3. |
| Invoice “Overdue” status + Due Date logic | Invoices — “Overdue” KPI, Due Date column with “Xd late” badges, an overdue alert banner. | Spec defines invoices as Pending / Paid / Cancelled with 3 actions only. No overdue concept in spec or v3. The existing Due Date field is left untouched. |
| FAQ categories + search | FAQ — a search box and topic chips (Getting Started, Deals & Offers, Rates & Fees, etc.). | Spec asks for editable FAQ pages per user type; no categories or search. FAQEntry stays page_target/question/answer/sort_order. |
| Broker License # field | Settings (profile) and the Contact form show a “Broker License #”. | Not in the spec's registration/profile fields, nor in v3/v6. Relevant to broker identity — flagged for the client. |

Access Code. The mockup sign-up and the current Bubble build both removed the access-code field (D-9). The client spec, however, explicitly requires multi-use access codes, and v3 still references them in its acceptance criteria. Decision: hybrid model — see Section 5, Task 4 and Section 6. Admin screens. The mockup route set contains no admin pages. This is not a plan gap — v3/v6 build four admin pages in Weeks 3-4. Note only: those pages are built without a V0 reference, applying the design tokens of Section 7.

# 5.  PRE-DAY 7 / Day 6.5 work block

Execute this block before Day 7 begins. Estimated total: ~7-9h (roughly one working day — “Day 6.5”). It combines the post-Day-6 follow-ups, the scope decisions from Section 4, the lender-list query fix, and the new Submitted Offers page.

Task 1 — Confirm Lender flow (test or finish) — ~1h

- Open deal_detail_page_broker and check whether a “Confirm Lender” step exists after an offer is accepted (per v6 Day-6 spec: it locks the deal, shows lender contact + “submit deal to {lender}” instructions, and triggers Invoice creation on Day 9).

- If built: run it in preview with debug_mode=true and confirm the deal locks and lender contact shows.

- If not built: build it as a simple post-accept confirmation. The Switch path is built in Task 5, so wire Confirm Lender and Switch Offer as the two post-accept choices.

Task 2 — Test-data cleanup — ~30 min

- The database carries test junk: duplicate DEAL-2026-4 records, a “sdfsdf sdfsdf” deal with a broken closing date, and multiple “B-2 verification offer” / “Dedup check” offers.

- In Data → App data, delete the test deals, offers and notifications so Day 7 starts clean.

Task 3 — Deal Room “Offers” column undercount — ~15-20 min

- The deal_room_broker table “Offers” column showed 1 for a deal with 3 offers.

- Correct the cell expression to: Search for Offers where Deal = Current cell’s Deal :count

Task 4 — Access Code: hybrid model (verify / implement) — ~1h · pending client confirmation

- Decision (Option A — hybrid): access code for BROKERS (gates brokerage affiliation at sign-up) + manual admin approval for LENDERS (already planned). This restores the spec's access-code requirement for the side where email verification alone cannot prove organizational affiliation.

- Re-add the Access Code input to the broker branch of the Sign-Up form (the data type still exists — D-9 only removed the field).

- Sign-Up workflow (broker branch): validate code — Search for AccessCode where code = input AND is_active = yes AND uses_remaining > 0; on success subtract 1 from uses_remaining; block sign-up if no match.

- Lender branch stays as-is: email verification + manual approval queue, no code.

- BLOCKING — confirm with the client before shipping: the mockup and current build removed access codes entirely; this re-adds them for brokers only. Listed as an open question in Section 6.

Task 5 — Switch Offer workflow (build — no longer deferred) — ~1.5h

- Previously parked as post-MVP; now built in this block per the v6 Day-6 spec.

- On deal_detail_page_broker, after an offer is accepted, the broker sees Confirm Lender or Switch Offer.

- Switch allowed when offer_switches_this_month < 2. On switch: mark the previously accepted offer Switched, reverse the auto-declines on the other offers, return to the offer list.

- If 2 switches already used this calendar month: block with the error “You’ve used both switches this calendar month”.

Task 6 — Monthly switch reset (verify inline mechanism) — ~15 min

- Bubble FREE plan disallows recurring backend workflows, so there is no ResetMonthlySwitches event.

- The reset is handled inline on Accept: when switch_month ≠ current month → set offer_switches_this_month = 0 and switch_month = first day of current month. Verify this check is present and works (Day 6 is done, so it should already exist).

- No recurring workflow needed. If the plan is upgraded later, the recurring event can be added as redundancy.

Task 7 — Status reconciliation (Offer + Deal) — ~1h

Offer Status

- Canonical Offer Status set: Pending · Accepted · Declined · Switched. Remove “Countered” and “Under Review” — neither is in scope.

- Add optional field decline_reason (text or option set: broker_rejected / auto_on_accept) to the Offer type, to preserve the distinction the old Rejected / Auto-declined values carried.

- Update the Accept Offer workflow: other offers → Declined with decline_reason = auto_on_accept; a broker-rejected offer → Declined with decline_reason = broker_rejected.

- Update any status conditionals/badges on deal_detail_page_broker, deal_room_lenders and the new Submitted Offers page to the 4-value set.

Deal Status — remove “In Review”

- “In Review” is a V0 artifact: not in the client spec, never actually built (the Deal Status Option Set has 7 values), and semantically identical to “Offer Received” (a deal with offers awaiting the broker’s decision).

- Confirm the canonical Deal Status set is the 7 built values: Draft · Submitted · Offer Received · Accepted · Funded · Expired · Cancelled.

- Broker Deal Room: the “In Review” KPI card counts only Status = 'Offer Received' (drop the 'OR In Review' fallback). The card label may stay as-is — it is UI text only.

Task 8 — Day 6.5: build the Submitted Offers page (lender) — ~2-3h

- Page submitted_offers_lender exists as a skeleton. Build it to the V0 layout.

- Header: “Submitted Offers”; subtitle “Deals where you have sent an offer — track status and broker responses.”

- Stats row: Total · Pending · Accepted · Declined (drop the mockup’s Countered / Under Review cards — out of scope).

- Table columns: Deal # · Location & Type · Loan / LTV · Rate Offered · Term & Amort. · Closing · Status · Expiry · Actions.

- Data source: Search for Offers where Lender = Current User, sorted by Created Date descending.

- Expiry column = Current cell’s Offer’s Created Date + Current cell’s Offer’s Rate Lock days (display only — see Section 4.1).

- Status badges use the 4-value canonical set from Task 7. Add a search input + status filter. Pagination via the ListofNumbers pattern already used on the other lender tables.

Task 9 — Lender list query fix (New Deals / Maturing / Expired) — ~45 min

- Root cause: the v6 lender lists filter on Status = 'Submitted' with no age window. Result — a no-offer deal 5-14 days old shows in BOTH New Deals and Maturing, and a deal disappears for every lender once one lender offers (status → Offer Received), contradicting the spec's age-bucketed, multi-offer model.

- Rebuild the three lender list queries per the table below — note the status condition differs per list, per the client spec.

| List | Age window | Deal Status condition | Plus |
| --- | --- | --- | --- |
| New Deals | Created Date within 0-4 days | is in [Submitted, Offer Received] | declined_by ∌ Current User; Creator's Brokerage not blocked |
| Maturing Deals | Created Date 5-14 days | = Submitted only (no offers — spec) | same |
| Expired Deals | 15+ days | = Expired AND archived ≠ yes | — |

- Result: deals transition New → Maturing → Expired correctly; accepted deals (Status = Accepted) drop out of the open lists; Maturing stays no-offers-only as the spec requires; and deals with offers stay visible to all lenders during the New Deals window.

Note — the 15-day expiration trigger itself is already covered (Section 10, Day 8) and is correct: it only expires no-offer deals. This task fixes the list-transition filters, not the trigger.

Acceptance for Day 6.5 / Pre-Day 7: 0 issues globally; clean test data; Confirm Lender + Switch Offer both run in preview; the 4-value Offer status set and the 7-value Deal status set are applied everywhere (no 'In Review' / 'Under Review' / 'Countered'); the lender lists filter by age + the correct per-list status condition; the Submitted Offers page renders real offers for a test lender. Access-code hybrid implemented but flagged for client sign-off.

# 6.  Open questions for the client

Items requiring a client decision. The first is blocking for the Pre-Day 7 block; the rest are scope divergences surfaced by the gap review and may be revisited post-launch.

| # | Question | Recommendation |
| --- | --- | --- |
| 1 | Access Code — confirm the hybrid model: access code for brokers + manual approval for lenders. (The mockup/build removed codes entirely; the spec requires them.) | Adopt the hybrid. Re-adds the spec's affiliation gate for brokers without weakening lender vetting. |
| 2 | Counter-offer — should brokers be able to counter a lender's offer? The mockup implies it; the spec does not. | Out of MVP. Park for a post-launch phase if the client wants negotiation. |
| 3 | Invoice “Overdue” — should invoices track a due date and flag overdue ones with reminders? | Out of MVP. The Due Date field already exists if the client later wants this. |
| 4 | FAQ — should the FAQ support topic categories and search? | Out of MVP. The FAQEntry model can gain a category field later with no rework. |
| 5 | Broker License # — should the platform capture a broker licence number at sign-up / in the profile? | Client decision. Relevant to broker identity verification; ties into question 1. |

Carried from v3. v3's open questions also remain relevant: confirmation-code expiry window (default 24h), ToS re-acceptance on version change, and the full set of 8 notification toggles. Confirm alongside the questions above.

# 7.  V0 Design Reference

Extracted from the V0 prototype. These are the exact design tokens, layouts, copy and dropdown values to replicate in Bubble. The V0 covers the broker side; lender screens follow the same visual system.

## 7.1  Design tokens (apply globally)

| Token | Value | Where it appears |
| --- | --- | --- |
| Primary font | Geist (system fallback) | All text. Bubble: Settings → General |
| Body background | #f3f5f8 | Page background, cool grey-white |
| Body text | #070b14 | Default text — near-black |
| Primary blue | #034cb6 | Primary buttons, active links, focus, status accents |
| Button text on primary | #fcfcfc | Off-white |
| Card background | #ffffff | Forms, lists, panels |
| Border / divider | #d9dfe5 | Input borders, card borders, row separators |

## 7.2  Component sizing

| Component | Specifications |
| --- | --- |
| Form card | Max width 672px, bg #ffffff, border 1px #d9dfe5, radius 10px, padding 32px, no shadow |
| Input field | Height 36px, border 1px #d9dfe5, radius 8px, padding 4px 12px (40px left if icon), font 14px, transparent bg |
| Primary button | Bg #034cb6, text #fcfcfc, radius 8px, padding 24px 12px, font 16px, weight 500 |
| Secondary button | Transparent/white bg, border 1px #d9dfe5, same radius and padding as primary |
| H1 heading | Font 30px, weight 700, color #070b14 |
| Section heading (H2) | Font ~24px, weight 600, color #070b14 |
| Subtitle / helper text | Font 14-16px, muted color (#6b7280) |

## 7.3  Page-by-page layouts

Sign In page

- Banner: brand 'Loan Link' + language combobox; H1 'Welcome Back'; subtitle 'Sign in to access your secure lending portal.'

- Fields: Email (placeholder john.doe@company.com), Password; 'Forgot password?' right of the Password label; checkbox 'Remember me for 30 days'.

- Primary button 'Sign In' (full width); below: 'Don't have an account? Create account'; footer with copyright + Privacy / Terms / Contact / Regulatory links.

Sign Up page

- Same banner/footer; H1 'Partner Registration'; subtitle 'Join our secure lending ecosystem and streamline your financial operations.'

- Role selector 'I am registering as a:' — two equal buttons Broker / Lender (selected = filled white).

- Two-column fields: First/Last Name, Email/Phone, Password/Confirm; ToS checkbox; primary 'Create Account' (full width). Broker branch also shows the Access Code input (hybrid model — Section 5, Task 4).

Create Deal — 4-step wizard

- Authenticated header; heading 'Create New Deal'; subtitle 'Complete all sections to submit your mortgage deal for processing.'

- Step tabs: Client Information · Deal Information · Qualifying Information · Property Information (current step highlighted).

- Each step: H2 + subtitle + fields. Bottom: Back (secondary) + Next (primary); Step 4: Back + Save Draft + Submit Deal.

Deal Room (broker)

- Heading 'Deal Room'; subtitle 'Manage and track all your mortgage deals'; stats row: Total Deals, Total Amount, Total Offers, In Review.

- Filter bar: search + Status dropdown + Sort dropdown. Table: Deal # · Client · Status · Created · Closing Date · Amount · Offers · Action ('See Offers').

- Status badges colour-coded; pagination 'Showing X to Y of Z' + Previous / numbers / Next.

Deal Detail (broker view)

- 'Back to Deal Room' button; title = Deal Number + client name + status badge; 'Deal Information' 2-column grid; 'Available Offers' (oldest first).

- Each offer card: submitted date · anonymous label · product · status badge · Rate · Rate Lock · Commission · Term · Processing · comments · Accept Offer.

V0 DEVIATION — keep. The V0 shows real lender names. PER SPEC, lender identity is HIDDEN until the broker accepts. Use anonymous identifiers ('Offer #1', 'Lender A') in the broker's view; reveal the real name only on acceptance.

Submitted Offers (lender) — NEW, Day 6.5

- Header 'Submitted Offers'; stats: Total · Pending · Accepted · Declined. Table: Deal # · Location & Type · Loan / LTV · Rate Offered · Term & Amort. · Closing · Status · Expiry · Actions. See Section 5, Task 8.

## 7.4  Dropdown values (exact options — build as Option Sets)

| Dropdown | Options (in order) |
| --- | --- |
| Type of Occupancy | Owner-Occupied · Rental · Second Home · Investment Property |
| Purpose of Transaction | Purchase · Refinance · Renewal · Equity Take Out · Transfer |
| Transaction Type | Prime · Alt-A · Private |
| Mortgage Product | 5-Year Fixed · 3-Year Fixed · 2-Year Fixed · 1-Year Fixed · Variable Rate · Adjustable Rate · HELOC |
| Mortgage Position | 1st Mortgage · 2nd Mortgage · 3rd Mortgage |
| Credit Issues | None · Delinquencies · Collections · Bankruptcy-Discharged · Bankruptcy-Undischarged · Consumer Proposal-Active · Consumer Proposal-Completed · Foreclosure · Power of Sale |
| Income Type | Salaried · Hourly · Commission · Self-Employed · Rental · Pension · Disability · Child Support/Alimony · Investment Income |
| Residency Status | Canadian Citizen · Permanent Resident · Work Permit · Student Visa · Non-Resident |
| Source of Down Payment | Personal Savings · RRSP · Gift from Family · Sale of Existing Property · Borrowed · Inheritance · Other |
| Province | Alberta · BC · Manitoba · New Brunswick · Newfoundland and Labrador · NWT · Nova Scotia · Nunavut · Ontario · PEI · Quebec · Saskatchewan · Yukon |
| Location Type | Urban · Suburban · Rural · Remote |
| Type of Dwelling | Detached · Semi-Detached · Townhouse · Condo Apartment · Condo Townhouse · Duplex · Triplex · Fourplex · Mobile Home · Modular Home · Farm · Recreational |

Build these as Option Sets in PascalCase: OccupancyType, TransactionPurpose, TransactionType, MortgageProduct, MortgagePosition, CreditIssue, IncomeType, ResidencyStatus, DownPaymentSource, Province, LocationType, DwellingType.

## 7.5  Status / state values

| Entity | Statuses | Visual |
| --- | --- | --- |
| Deal Status (v7 reconciled) | Draft · Submitted · Offer Received · Accepted · Funded · Expired · Cancelled | Draft=grey, Submitted=blue, Offer Received=amber, Accepted=green, Funded=dark green, Expired=red, Cancelled=grey. 'In Review' removed — V0 artifact, never built, redundant with 'Offer Received'. |
| Offer Status (v7 reconciled) | Pending · Accepted · Declined · Switched | Pending=neutral, Accepted=green, Declined=red, Switched=amber. Plus decline_reason (broker_rejected / auto_on_accept). 'Countered' and 'Under Review' removed — out of scope. |
| Invoice Status | Pending · Paid · Cancelled | Tab-based view. ('Overdue' is out of scope — Section 4.2.) |

## 7.6  Format conventions

- Currency: "$XXX,XXX" with thousand separators, no decimals for whole amounts (e.g. "$550,000").

- Rate: "X.XX%" two decimals (e.g. "4.99%"). Rate Lock: "Xd" (e.g. "120d"). Term: "Xyr". Processing: "X days".

- Deal Number: "DEAL-YYYY-NNN" (V0 format, kept). Date: "Mon DD, YYYY".

# 8.  Audit Findings — live inspection results

All 80+ form fields are correctly mapped in the Submit workflow, including the 30+ boolean checkboxes. The original P0 risk (unmapped fields) did not materialise.

## 8.1  Correctly mapped (verified)

| Category | Count | Examples |
| --- | --- | --- |
| Boolean checkboxes (main) | 20 | FTHB, HELOC, Bridge Loan, Cashback, Collateral Transfer, Fixed 2nd, Medical Professional, Networth, New to Canada, Purchase Plus, Guarantor, New Build, Recreational, Hobby Farm, Well Water, Septic, Co-signor (occ + non-occ), Prequal, 1st and HELOC |
| Income type checkboxes | 16 | Salary, Hourly, Commission, S&H w/OT, Casual, Self-employed (full + stated), Passive, Passive retired, Rental, Child support/Alimony, LT/ST disability, Workers Comp, Foreign Income, CCB |
| Dropdowns | 13 | Insured, Mortgage Position, Occupancy, Trans. Purpose/Type, Doors, Residency, Province, Dwelling Type, Mortgage Product, Property Location, Credit Issues, DP Type |
| Text inputs | 10 | First/Last Name, Property Address, City, Sq Footage, Credit/Income/DP/General Notes, Decline reason |
| Number inputs | 8 | Loan Amount, LTV, Amortization, Co-Borrower CS, Primary CS, GDS, TDS, Acres |
| Date pickers | 2 | Closing date, COF Date |
| Numeric (Property Value) | 1 | Property Value / Sales Price |
| TOTAL MAPPED | 70 | All form sections covered |

## 8.2  Critical gaps fixed Day 1

| # | Gap | Required action |
| --- | --- | --- |
| 1 | Status field missing in Deal type | Add 'Status' (Option Set Deal Status: Draft, Submitted, Offer Received, Accepted, Funded, Expired, Cancelled). |
| 2 | Status not assigned in Submit workflow | Add Status = 'Submitted' to the 'Create a new Deal' step. |
| 3 | Deal Number not generated | Add Deal Number formula (DEAL-YYYY-NNN, see Section 10 Day 1). |
| 4 | Foreign Income Country mapped but not in workflow | Add Foreign Income Country = input value to Submit Step 1. |
| 5 | 'Is closing date flexible?' missing in DB and form | Add yes/no field to Deal type + radio on form Step 2; map in Submit workflow. |

## 8.3  Active issues in deal_room_lenders (resolved Day 1)

- 'Search for Deals: remember to fill out value' — empty constraint on a Search element; filled or removed.

- 'Hide: remember to fill out Element' — a Hide action with no target Element; target set or action removed.

# 9.  Day 1 Audit Verification (post-implementation)

Day 1 work was implemented and re-audited live via Chrome MCP. ~85% of Day 1 tasks completed correctly; the remaining issues were assigned to the start of Day 2.

## 9.1  Completed correctly

- Deal type — Deal Status Option Set (default Draft, 7 values) and 'Is Closing Date Flexible?' yes/no; Foreign Income Country confirmed present.

- User type — 21 Round 2 fields created (tos_accepted/at/version, email_verified, verification_code/expires, is_approved, pending_approval, blocked_lenders/brokerages, offer_switches_this_month, switch_month, confirm_delete_until, 8 notify_X toggles).

- Invoice2 type — 7 Round 2 fields; Offer — Commission_bps; new types Message, Notification, SavedFilter, Survey, AdminAlert all created with full field sets.

- 14 Option Sets created with [Type] prefix; Submit WF assigns Deal Status = Submitted and maps Is Closing Date Flexible; the 2 deal_room_lenders issues resolved.

## 9.2  Six issues fixed at the start of Day 2

| # | Issue | Severity | Fix |
| --- | --- | --- | --- |
| 1 | Submit WF — Deal Number incomplete formula | HIGH | Replace raw count with the DEAL-YYYY-NNN formula. |
| 2 | Submit WF — Foreign Income Country not mapped | HIGH | Add the field assignment from the form input. |
| 3 | Blocking issue in index — 'Sign the user up - is not a possible option' | HIGH | Fix the broken User-field reference in the Sign Up workflow. |
| 4 | Duplicate Invoice type (invoice vs invoice2) | MED | Migrate references to invoice2, delete the legacy. |
| 5 | Duplicate Option Sets (11 pairs, OS vs [Type]) | MED | Keep [Type], repoint fields, delete OS versions. |
| 6 | Broker/Lender vs User decision pending | MED | Keep legacy types, add linked_user, document; resolved during Sign Up rewrite. |

## 9.3  Impact on the Day 2 schedule

Day 1 audit fixes (1.5h) were absorbed into the start of Day 2; inline validation was compressed by 1h, with the per-field error UX moved to the Day 3 buffer.

# 10.  Day-by-Day Build Manual

Each day has explicit Bubble actions: which page to open, which workflow to edit, which field to add, which value to set. Every block is sized in hours. Days 1-6 are complete (shown as delivered summaries); Day 6.5 / Pre-Day 7 is in Section 5; Days 7-20 are the forward build plan with full step detail.

## Week 1 — Foundation (Days 1-5) — COMPLETE

Week 1 delivered: database 100% complete (5 new types), Submit workflow connected with Deal Number + Status, V0 design system applied, single unified Header, Deal Rooms functional, Make Offer + Decline working, email verification + ToS in place.

Day 1 — Audit fixes + DB completion + new types — COMPLETE

Deal type

- Added Status (Option Set 'Deal Status': Draft, Submitted, Offer Received, Accepted, Funded, Expired, Cancelled).

- Added 'Is Closing Date Flexible' (yes/no).

Submit workflow — create_deal → 'Button Submit is clicked' → Step 1 'Create a new Deal'

- Status = Submitted; Foreign Income Country = input value; Is Closing Date Flexible = the form toggle.

- Deal Number formula: "DEAL-" + Current date/time:formatted as yyyy + "-" + (Search for Deals where status ≠ Draft :count + 1):formatted as 000

Note — Deal Number counts status ≠ Draft (post-Day-6 collision fix). Output: DEAL-2026-001, DEAL-2026-002 …

Other Day-1 work

- Created 12 Option Sets from the V0 dropdown values (Section 7.4).

- Completed missing fields on Invoice, Offer (Commission_bps) and User (21 Round 2 fields).

- Created the 5 new data types: Message, Notification, SavedFilter, Survey, AdminAlert.

- Resolved the 2 active issues in deal_room_lenders (empty Search constraint; Hide action with no Element).

Day 2 — Email verification + ToS + Validation — COMPLETE

Sign Up restructure (replaces Access Code)

- index → 'Button Sign Up is clicked': removed Access Code validation steps; kept the Sign User Up step.

- After sign-up: Make changes to Current User — set role, brokerage/lender name, phone.

- Email verification: verification_code = random 6 chars; verification_expires = now + 24h; email_verified = no; send the code by email.

verify_email page

- 6-digit code input + Verify button.

- On Verify: compare the input to verification_code AND verification_expires > now.

- On match: email_verified = yes. Broker → log in, go to deal_room_broker. Lender → pending_approval = yes, send 'application pending' email.

- 'Resend code' link, rate-limited to once per 60s.

Application Pending page + ToS popup

- application_pending: holding page for lenders until is_approved = yes.

- ToS_Popup reusable: scrollable text + I Agree / Cancel; on Agree set tos_accepted = yes, tos_accepted_at, tos_version.

Inline validation (minimal pass)

- Each Next button: 'Only when' all required fields are not empty; parallel inverse workflow shows a generic alert.

Day 3 — Design system + Header + Wizard tabs — COMPLETE

V0 design system applied globally

- Settings: primary font Geist; Styles: bg #f3f5f8, text #070b14, primary #034cb6, border #d9dfe5, card #ffffff.

- Shared styles for primary/secondary buttons, inputs and the 672px form card (see Sections 7.1-7.2). Green removed; 'MortgagePro' → 'Loan Link'.

Single unified Header reusable

- One 'Header' reusable replacing Header Broker + Header Lender; role-conditional nav groups (broker/lender/admin).

- Notification bell + badge (count of unread Notifications); language combobox; Settings; Logout.

- Old header reusables replaced on every page and deleted.

Wizard step tabs (V0)

- 4 tab buttons (Client / Deal / Qualifying / Property Information); current = filled blue, completed = blue + check, future = grey.

- Custom state current_step (1-4) drives the tabs; Next/Back update it.

Days 4-5 — Deal Rooms + Make Offer + Decline — COMPLETE

Pre-Day-6 cleanup (executed)

- Sign-In + Sign-Up redesigned to the V0 layout; Deal Room RG cells wired to dynamic data (no more 'Sarah Johnson' placeholders).

- Save Draft button + incremental save on each wizard Next; draft pre-fills the wizard on return.

Broker Deal Room (deal_room_broker)

- V0 layout: heading + subtitle; 4 KPI cards (Total Deals, Total Amount, Total Offers, In Review).

- Filter bar (search + Status + Sort); table Deal # / Client / Status / Created / Closing / Amount / Offers / Action.

- RG with Search for Deals where Creator = Current User; pagination Previous / numbers / Next.

Lender Deal Room (deal_room_lenders / New Deals)

- RG of Deals where Status = Submitted, anonymised (no broker/client/address); sorted by COF date, then Closing date.

- Filter sidebar: Transaction Type, Province, Mortgage Product, LTV range, Reset.

Note — The New Deals / Maturing / Expired list query filters are corrected in the Pre-Day 7 block — see Section 5, Task 9 (age windows + per-list status condition).

Make Offer + Decline

- MakeOfferPopup: product, rate, rate lock, Commission_bps (with the 3/4/5 bps reminder), turn times, comments, Fine Print zone.

- Make Offer workflow: Create Offer → Deal Status = Offer Received → Notification to broker → email (if opted in) → close + reset.

- DeclineConfirmPopup: confirm + 'Don't ask again 24h' (sets confirm_delete_until); Decline adds the lender to Deal's declined_by.

Day 6 — Deal Detail + Accept Offer — COMPLETE & VERIFIED

deal_detail_page_broker (V0 layout)

- Back to Deal Room; title = Deal Number + client name + status badge; Deal Information 2-column grid.

- Available Offers (oldest first); anonymised offer cards ('Offer #1', 'Lender A') — real name revealed only on acceptance.

Accept Offer workflow

- Accepted offer → Accepted; all other offers → Declined; Deal → Accepted; Deal Status Text written in sync.

- Lender contact revealed; offer_accepted Notification created; confirmation popup self-closes.

Note — See Section 2 for the verified end-to-end run and Section 3 for the post-Day-6 resolved items.

Day 6.5 / Pre-Day 7 — see Section 5 — PENDING — do before Day 7

Execute the Section 5 work block before Day 7: Confirm Lender (test/finish), test-data cleanup, the Deal Room Offers-column fix, the Access Code hybrid model, the Switch Offer workflow, monthly-reset verification, the Offer status reconciliation, and the new Submitted Offers page.

## Week 2 — Business logic + MVP complete

Day 7 — Anonymous messaging + Anti-contact regex

Day 7 · 08:00 — 4h — Anonymous broker-lender messaging

Message button on the lender deal view

- On deal_detail_page_lenders, add a 'Message Broker' button on each deal.

- Click → opens MessagePopup with a text area + Send button.

- Apply the regex check before saving (see the 12:00 block).

Send message workflow

- On Send: trigger validateMessageContent; only continue on success.

- Create Message: deal = current, sender_role = 'lender', sender_user = Current User, recipient_user = deal's Creator, content = input value, timestamp = now, is_read = no.

- Create Notification for the broker: type = 'message', body = 'A lender has contacted you about your deal #...'.

- Hide the popup; show a success toast.

Broker reply flow

- Broker sees the notification → clicks → opens the deal detail with the message thread.

- Same regex-protected reply input.

- Anonymous: the broker sees 'Lender' instead of a name until an offer is accepted.

Day 7 · 12:00 — 3h — Anti-contact regex (first layer)

Server-side regex validation API workflow

- Backend Workflows → New API Workflow: validateMessageContent.

- Parameters: text (text), source_field (text), user (User).

- Step 1: run JavaScript or use Bubble's :extract with regex.

- Patterns: email \b[A-Za-z0-9._%+-]+@[A-Za-z0-9.-]+\.[A-Za-z]{2,}\b; phone \b\d{3}[-.\s]?\d{3}[-.\s]?\d{4}\b or \b\d{10,}\b; URL https?:// or www.

- If any match: Create AdminAlert (user, flagged_content = text, source_field, detection_type = 'regex'); return an error response.

- If clean: return a success response.

Wire to all free-text fields

- Send Message workflow: trigger validateMessageContent → proceed only on success.

- Same for Make Offer Comments and the 4 Notes inputs in Create Deal (Credit, Income, Down Payment, General).

- On failure: error 'Sharing contact information is not allowed. Please rephrase your message.'

Note — AI scanning (Claude API) is added in Week 3 as a second layer. Regex catches the obvious cases now.

Day 8 — Notifications + Forgot Password + Block/Unblock + Expiration

Day 8 · 08:00 — 3h — In-app notification centre + email

Notification panel (header dropdown)

- NotificationsPanel hidden group inside the unified Header.

- Click the bell icon → toggle panel visibility.

- RG of Notifications where recipient = Current User, sorted timestamp desc, limit 20.

- Each row: type icon + body + relative time + 'mark as read' on click.

Mark all as read

- 'Mark all as read' button at the top of the panel.

- On click: Make changes to a list of Notifications → is_read = yes where recipient = Current User AND is_read = no.

Email send (SendGrid)

- Plugins → install SendGrid (or Postmark); configure SPF/DKIM in DNS.

- Plain-text email template: Subject + Body per notification type.

- Send only when notify_email_enabled = yes AND the specific notify_X = yes.

Day 8 · 11:00 — 1.5h — Forgot Password

Login page link

- Add a 'Forgot password?' link below the login button on index.

- Click → show ForgotPasswordPopup with an email input + Send.

Send reset email + wire reset_pw

- On Send: Bubble's native 'Send password reset email' with email = input value.

- Show 'If an account exists, you'll receive a reset link.'

- Verify the reset_pw Submit button uses Bubble's 'Reset password' action; redirect to login with a success message.

Day 8 · 12:30 — 2h — Block/Unblock + notification opt-out fields

Settings — blocking

- Settings broker: multi-select of lender_name values (User Role = lender) → add to blocked_lenders; show the blocked list with Unblock.

- Settings lender: same pattern with blocked_brokerages.

Apply blocks in queries

- Lender Deal Room search: AND Deal's Creator's Brokerage NOT IN Current User's blocked_brokerages.

- Broker receiving offers: only Offers from Lenders not in blocked_lenders.

Notification opt-out checks

- The 8 notify_X fields already exist (Day 1); the Settings UI is built Day 12.

- Every Notification-creation workflow this week must check: Only when Current User's notify_<type> = yes; email send also gated by notify_email_enabled = yes.

Day 8 · 14:30 — 1.5h — 15-day automatic expiration

Note — Bubble FREE has no recurring workflows — implement expiration as a check-on-load / manual trigger, not a scheduled event.

- Logic: Deals where Status = 'Submitted' AND Created Date < now − 15 days → Status = 'Expired' + Notification to the Creator (type = 'deal_expiring').

- Deals where Status = 'Expired' AND Created Date < now − 30 days → archived = yes.

Note — On a paid plan this becomes a daily Recurring Event 'expireOldDeals' at 02:00.

Days 9-10 — Invoicing + Survey + Filters v1

Day 9 · 08:00 — 3h — Auto-generate Invoice on acceptance

Trigger from the Confirm Lender workflow

- After Confirm Lender (Day 6.5), add: Create Invoice.

- Fields: Associated Deal Number, Related Lender = accepted Offer's Lender, Loan Amount, Term, Closing Date, Status = 'Pending', Sent Timestamp = now.

BPS calculation

- Parse Term from the Offer's Mortgage Product (e.g. '5 year fixed' → 5).

- term ≤ 3 → 0.0003; term = 4 → 0.0004; term ≥ 5 → 0.0005.

- BPS Amount = Loan Amount × bps_rate; set Broker Name and Client Name.

Notify the lender

- Create Notification (type = 'offer_accepted', body includes the invoice number).

- Send an email with the invoice link if the lender has opted in.

Day 9 · 11:00 — 4h — PDF generation with DocuPotion

Build the invoice template

- DocuPotion → New template: header + logo, Invoice Number, Date issued, Bill to (Lender), deal info table, charges breakdown (Loan Amount × bps = BPS Amount), Total, footer.

- Placeholders: {invoice_number}, {deal_number}, {lender_name}, {broker_name}, {client_name}, {loan_amount}, {term}, {bps_rate}, {bps_amount}, {closing_date}.

Generate + test

- Add the DocuPotion 'Generate PDF' action to the Invoice-creation workflow; save the URL to PDF URL.

- Test terms 1/3/4/5/7/10y (correct bps) and amounts $100K/$500K/$5M (formatting).

Note — DocuPotion can be tricky with dynamic data — allocate the full 4h. Fallback: a server-side PDF API (e.g. PDFShift) via API Connector.

Day 9 · 15:00 — 5h — Invoices page (3 tabs)

invoices_lenders structure

- Three tabs: Pending, Paid, Cancelled — each an RG of Invoices where Related Lender = Current User AND Status = the tab.

- Columns: Invoice Number, Deal Number, Loan Amount, Term, BPS Amount, Closing Date, Actions.

Pending tab actions

- Paid: confirm popup → Status = 'Paid'.

- Make Changes: edit popup (Term, Loan Amount, Closing Date) → on save recalculate BPS, regenerate the PDF.

- Cancel: confirm popup 'The loan did not fund and will not fund' → Status = 'Cancelled', store Cancelled Reason.

Paid + Cancelled tabs

- Paid: running total of BPS Amount at the top, read-only.

- Cancelled: shows the reason next to each, read-only.

Note — No 'Overdue' tab or status — out of scope (Section 4.2). The Due Date field exists but is left unused.

Day 10 · 08:00 — 0.5h — Invoice privacy validation

- Data → Privacy → Invoice: rule 'Current User is Invoice's Related Lender' for view + edit; no access for other roles.

- Test: as a broker, hit a direct invoice URL → should block / 404.

- Verify the Header has no Invoices link for brokers.

Day 10 · 08:30 — 2.5h — Survey with Round 2 conditional

Note — Bubble FREE — implement the closing-date trigger as a check-on-load / manual process, not a recurring event.

Trigger

- Accepted deals where Closing Date = today AND no Survey exists yet → create a draft Survey + Notification 'Please complete the closing survey'.

SurveyPopup (broker)

- Q1: 'Did this file close with [accepted lender's name]?' Yes/No.

- If Yes → 4 questions: commitment_on_time, doc_review_on_time, funded_on_time, satisfaction (1-5).

- If No → optional textbox 'Why did you not close with [lender]?'.

- On Submit: save all responses to the Survey type; hide the popup.

Day 10 · 11:00 — 5h — Saved filters v1 (3 sets) + Maturing/Expired

Saved filters in Settings lender

- 'My Saved Filters' section: RG of SavedFilter where lender_user = Current User, max 3; each with Load / Edit / Delete.

- 'New saved filter' → modal with filter inputs (Type, Province, Product, LTV, Credit Score min, Insured).

Auto-load + match notification

- On deal_room_lenders Page Loaded: if Current User has an active SavedFilter → apply it to the RG; show 'Active filter: [name]' with Clear.

- On new Deal submit: for each lender's active SavedFilter, if the deal matches → Notification (type = 'filter_match').

Maturing + Expired Deals pages

- Maturing: Deals where Status = 'Submitted' AND Created Date between today−14 and today−5; background by age (5-7d yellow, 8-11d orange, 12-14d red).

- Expired: Status = 'Expired' AND archived ≠ yes; show why expired and the original deal data.

End of Week 2 — MVP IS LAUNCHABLE. Full flow signup → create deal → offer → accept → invoice works. Notifications, messaging, blocking, expiration, survey and Forgot Password all functional.

## Week 3 — QA + AI scanning + Approval queue

Days 11-12 — End-to-end QA + Manual approval queue + Notif UI

Day 11 · 08:00 — 4h — Full broker flow QA

- Scenario 1: sign up as a new broker → access code validated (hybrid) → verify email → ToS popup → dashboard.

- Scenario 2: create a deal step-by-step, abandon mid-form → return → verify the Draft saved and pre-fills.

- Scenario 3: submit → verify Deal Number assigned, Status = 'Submitted', appears in the Broker Deal Room.

- Scenario 4: receive an offer notification → view the offer → verify lender info is hidden.

- Scenario 5: accept an offer → verify the 2-switches/month enforcement.

- Scenario 6: Confirm Lender → verify lender info revealed and the invoice created with correct BPS.

- Scenario 7: closing date reached → verify the survey popup with the conditional question.

Note — Document every bug with reproduction steps and severity.

Day 11 · 12:00 — 4h — Full lender flow QA

- Scenario 1: sign up as a lender → verify email → 'application pending' → manual approve in the DB.

- Scenario 2: log in → see deals filtered by criteria → no broker/client info visible.

- Scenario 3: Make Offer on a single deal → Offer created, broker notified.

- Scenario 4: Make Offer multi-deal → the same offer applied to all selected.

- Scenario 5: Decline a deal with the 24h confirm → verify confirm_delete_until.

- Scenario 6: send a message to a broker → verify regex blocks emails/phones/URLs.

- Scenario 7: view an accepted offer's invoice → download the PDF → mark Paid → verify the Paid tab.

- Scenario 8: block a brokerage → verify their deals disappear.

- Scenario 9: open Submitted Offers → verify each sent offer shows with the correct status (Pending/Accepted/Declined/Switched).

Day 12 · 08:00 — 4h — Edge case QA + bug fixes

Edge cases to test

- Regex: 'my email is foo at bar dot com', 'call 555-1234', 'visit www.example.com' — all should fail.

- Switch logic: use both switches in one month → the third attempt is blocked.

- Switch logic at the month boundary → the inline reset triggers correctly.

- Confirm-delete-24h: the timestamp does not expire prematurely.

- Saved filters: loading and the match notification.

- Email opt-out: disabled notifications do not send.

- Expiration: back-date a Created Date 16 days, run the expiration check, verify Expired.

Fix all bugs found

- Prioritise critical → high → medium → low.

- Document remaining low-priority bugs in the backlog.

Day 12 · 12:00 — 4h — Manual approval queue + Notif opt-out UI

Admin approval queue page

- New page admin_lender_approvals; privacy: User Role = 'admin' only.

- RG of Users where User Role = 'lender' AND pending_approval = yes AND is_approved = no.

- Columns: Name, Email, Phone, Lender Name, Email Verified, Approve / Reject.

Approve / Reject workflows

- Approve: is_approved = yes, pending_approval = no; send 'account approved' email; row leaves the queue.

- Reject: confirm popup with optional reason → is_approved = no, pending_approval = no, rejected = yes, rejection_reason = input; send 'not approved' email.

Notification opt-out UI in Settings

- Settings broker + lender: 'Notification Preferences' section with a toggle per notify_X field.

- Channel toggles: Email enabled, In-app enabled. Save → Make changes to Current User.

Days 13-15 — AI scanning with Claude API

Day 13 · 08:00 — 3h — Claude API integration setup

Configure the API Connector

- Plugins → API Connector → New API: Claude.

- Endpoint: POST https://api.anthropic.com/v1/messages.

- Headers: x-api-key, anthropic-version: 2023-06-01, content-type: application/json.

Define the call: detectContactInfo

model: claude-haiku-4-5 max_tokens: 200 messages[0].content: "Detect if this text contains a person's full name, email address, phone number, or URL — including disguised forms (e.g. 'five five five 1234', 'user at domain dot com'). Respond with JSON only: {detected, type, reason}. Text to analyze: <text>"

Test with sample inputs

- 'Hello, my name is John Smith' → detected = true, type = name.

- 'call me at five five five one two three four' → detected = true, type = phone.

- 'I have great rates for this deal' → detected = false.

- 'visit dotcom for more info' → detected = true, type = url.

Day 13 · 11:00 — 5h — Wire AI as the second layer (6 fields)

Update the validateMessageContent backend workflow

- After the regex check: if regex passes AND text length > 20 chars → call the Claude API.

- Parse the response (extract the 'detected' boolean from the JSON).

- If detected = true: Create AdminAlert (detection_type = 'AI'), return an error.

- If detected = false: return success.

Wire to all 6 entry points

- Send Message workflow.

- Submit Make Offer workflow (validate Comments).

- Submit Create Deal workflow (validate Credit, Income, Down Payment and General Notes).

Day 14 · 08:00 — 5h — AdminAlerts dashboard

Admin dashboard page

- New page admin_alerts; privacy: User Role = 'admin' only.

- RG of AdminAlert sorted by timestamp desc, paginated 50.

- Columns: User name + email, Flagged content, Source field, Detection type (badge), Timestamp, 'Mark Reviewed'.

Filters + bulk actions + email

- Filter by detection_type (regex / AI), source field, date range, reviewed status.

- Bulk select + 'Mark all reviewed'.

- On AdminAlert creation → email the admin (subject '[Loan Link] Contact info detected in user message').

Day 15 · 08:00 — 3h — Exhaustive AI testing + Week 3 wrap

- Build a suite of 30+ challenging inputs (names, disguised emails, phone variants, URL evasions).

- Run each through the validation flow; track false positives and false negatives.

- Goal: 0 false negatives; < 10% false positives.

- Tune the Claude prompt if needed; if false positives are high, only invoke Claude when regex is suspicious but inconclusive.

End of Week 3. MVP fully QA'd, AI scanning live with double-layer detection, AdminAlerts dashboard operational, lender approval queue working, notification opt-out UI complete.

## Week 4 — Advanced features + Polish + Launch

Days 16-17 — 8 filter sets + % match + colour coding

Day 16 · 08:00 — 5h — Expand to 8 filter sets

Update the SavedFilter type

- Add any missing criteria fields: amortization_max, dwelling_type, mortgage_position, transaction_purpose.

Settings UI for 8 sets

- Replace the v1 (3-set) UI with a full 8-slot manager: name, criteria summary, active toggle, edit, delete.

- 'Add new filter' enabled while count < 8.

Auto-load active filters

- A lender can have multiple active sets at once; the Deal Room shows the union (set 1 OR set 2 OR ...).

- Badge 'Showing matches for: [set names]' at the top.

Day 16 · 13:00 — 3h — Match percentage algorithm

Algorithm logic

- Custom state on the Deal RG: a per-deal match percentage.

- Weights: Transaction Type 20%, Province 15%, Product 15%, LTV 15%, Credit Score 10%, Insured 10%, other criteria 15%.

- Per criterion: matches → add weight, else 0. Total = sum of matched weights.

- Show the % next to each deal on Maturing Deals.

'Does not match' badge

- When the percentage < 100%, list which criteria failed.

- Display e.g. 'Does not match: Province (BC vs your AB), Product (5y vs your 3y)'.

Day 17 · 08:00 — 4h — Maturing Deals colour coding

Conditional background colours

- match% ≥ 90 → #FEF9EE (light yellow).

- 80 ≤ match% < 90 → #FBE4C7 (orange).

- 70 ≤ match% < 80 → #FDE0E0 (light red).

- < 70 → no special background.

Sort by match percentage

- Default sort: match% descending (best matches first).

- Toggle 'Sort by age' for the traditional view.

Day 17 · 12:00 — 4h — Buffer + advanced filter polish

- Test all 8 filter slots with various combinations.

- Verify match% edge cases: no set active, all sets active, partial criteria.

- Polish: 'No matches yet' empty state, loading indicators.

- Performance check: Deal Rooms with 100+ deals — confirm queries don't time out.

Days 18-20 — Admin panel + Penalty + French + FAQ/Contact + Launch

Day 18 · 08:00 — 5h — Expired deals admin panel + analytics

Admin analytics page

- New page admin_analytics; privacy: User Role = 'admin' only.

- KPIs: Total deals, Submitted, Accepted, Funded, Expired (last 30 days).

Expired deals analysis + charts

- RG of all Expired deals with full details; filter by date range, transaction type, province; CSV export.

- Charts: credit-score histogram for expired deals, Transaction Type breakdown, province distribution.

Day 18 · 13:00 — 3h — Automatic penalty for low rating

Note — Bubble FREE — run the penalty check as a check-on-load / manual process, not a recurring event.

- For each lender: calculate the avg satisfaction_rating from the last 5 Surveys.

- If avg < 3 AND count ≥ 5 → penalty_active = yes; else penalty_active = no.

Apply the penalty + admin override

- Lender Deal Room search: AND (Current User's penalty_active = no OR (Deal's Closing Date ≥ today+45d AND Deal's COF Date ≥ today+14d)).

- Admin panel: list of penalised users with a 'Lift penalty' button (sets penalty_active = no).

Day 19 · 08:00 — 4h — Selective French translation review

- Verify the header language toggle triggers a full UI translation (Google Translate plugin).

- Manually review key user-facing text in French: errors, notifications, emails, the invoice template.

- Fix the most awkward auto-translations with manual overrides.

- Add a language = FR option in the user profile so it persists across sessions.

Note — Selective review only — a full review would take 8h+. If buffer remains, expand.

Day 19 · 12:00 — 3h — FAQ + Contact pages

FAQ pages with content editor

- Create the FAQEntry data type: page_target (text — broker/lender/admin), question (text), answer (text), sort_order (number).

- Update faq_s_brokers and faq_s_lenders to use an RG of FAQEntry filtered by page_target.

- Add the admin-only admin_faq_editor page with edit-in-place.

Note — No category field and no search — out of scope (Section 4.2).

Contact pages (NEW build — Section 4.1)

- Build /contact (broker) and /lender/contact: left panel = static info (phone, email, hours), right panel = a 'Send a message' form.

- Form fields: Full Name, Email, Topic (a simple Option Set), Message (text area with a character limit).

- On Send: email the message to the admin/support address via SendGrid; show a success confirmation. No new data type.

Note — The spec only requires 'a contact page per user type'; this is the MVP-light build agreed in the gap review.

Day 19 · 15:00 — 1h — Final polish + bug bash

- Re-run the full Week 3 QA scenarios — confirm no regressions.

- Loading indicators on every async operation (offer creation, invoice gen, AI calls).

- Empty states for every RG (no deals, no offers, no notifications).

- Consistent button styling across all pages; mobile responsive check on key pages.

Day 20 · 08:00 — 8h — Launch prep + handoff

Production deployment checklist

- Settings → Domain & email: configure the custom domain; verify SendGrid SPF/DKIM.

- Set the environment to 'live'; run 'Deploy current version to live'; verify the production URL and an empty database.

Admin user setup

- Manually create the 2 founder admin accounts in the production DB.

- Set User Role = 'admin', is_approved = yes, email_verified = yes, tos_accepted = yes; test admin access to all admin-only pages.

Initial seed data

- Lender institutions (Merix, RMG, RFA, TD, Radius, ...).

- Brokerage names (DLC Mortgage Force, DLC Mortgage Mentors, ...).

- Access codes for each brokerage / institution (hybrid model — Section 5, Task 4).

- Replace the ToS placeholder with the final text once provided.

Knowledge transfer + smoke test

- Founder doc: how to approve lenders, review AdminAlerts, update FAQ, lift penalties.

- Document the FREE-plan manual processes: monthly switch reset, expiration check, survey trigger, penalty check.

- Final production smoke test: sign up a test broker and a test lender (with manual approval); create a deal, make an offer, accept, generate an invoice — verify production matches dev.

End of Week 4 — PRODUCT IS LIVE. Full spec implemented: 8 filter sets with % match, admin analytics, automatic penalty, selective French, FAQ + Contact, launch deployed. Founders have control of admin tasks; the low-priority backlog is documented for post-launch iteration.

# 11.  Quick Reference

## 11.1  Data type changes summary

| Type | Action | Fields |
| --- | --- | --- |
| Deal | Add | Status (Option Set), Is Closing Date Flexible (yes/no), declined_by (list of Users), archived (yes/no) |
| Invoice | Add | Loan Amount, Term, BPS Amount, Broker Name, Client Name, PDF URL, Cancelled Reason (Due Date already exists — left unused) |
| Offer | Add / update | Commission_bps (number); decline_reason (broker_rejected / auto_on_accept). Status set = Pending · Accepted · Declined · Switched (v7 reconciled) |
| User | Add | tos_accepted/at/version, email_verified, verification_code/expires, is_approved, pending_approval, blocked_lenders, blocked_brokerages, offer_switches_this_month, switch_month, confirm_delete_until, 8 notify_X, penalty_active |
| Message | Create new | deal, sender_role, sender_user, recipient_user, content, is_read, timestamp |
| Notification | Create new | recipient, type, related_deal, related_offer, body, is_read, timestamp |
| SavedFilter | Create new | lender_user, filter_name, transaction_type, province, product, ltv_max, amortization_max, insured, credit_score_min, income_type, property_type, mortgage_position, transaction_purpose, is_active |
| Survey | Create new | deal, lender, closed_with_accepted_lender, reason_not_closed, commitment/doc/funded_on_time, satisfaction_rating, timestamp |
| AdminAlert | Create new | user, flagged_content, source_field, detection_type, is_reviewed, timestamp |
| FAQEntry | Create new (Day 19) | page_target, question, answer, sort_order |
| Access Code | Keep (hybrid) | Used for the broker sign-up branch only — see Section 5, Task 4 |

## 11.2  Scheduled / triggered logic summary

Bubble FREE plan note. Recurring backend workflows are not available. Deal expiration, survey triggering, the rating penalty and the monthly switch reset are implemented as check-on-load / inline / manual processes rather than scheduled events.

| Logic | Mechanism | Action |
| --- | --- | --- |
| expireOldDeals | Check-on-load / manual | Submitted deals > 15 days → Expired + notify broker; Expired > 30 days → archived |
| monthly switch reset | Inline on Accept | If switch_month ≠ current month → offer_switches_this_month = 0 |
| triggerSurvey | Check-on-load / manual | Accepted deals with Closing Date = today → Notification + draft Survey |
| ratingPenalty | Check-on-load / manual | Lenders with avg rating < 3 over last 5 surveys → penalty_active = yes |
| validateMessageContent | On-demand API | Regex + Claude API on free-text fields; AdminAlert if flagged |

## 11.3  New pages summary

- verify_email — code entry after signup.

- application_pending — lender holding page until approved.

- submitted_offers_lender — NEW (Day 6.5): lender's view of offers sent, awaiting broker decision.

- admin_lender_approvals — queue for founders to approve lenders.

- admin_alerts — flagged contact attempts.

- admin_analytics — expired-deal analysis + KPIs.

- admin_faq_editor — manage FAQ content.

- contact_broker / contact_lender — NEW build (Day 19): static info + Send-a-message form.

## 11.4  Reusable elements summary

- Header — single reusable, role-conditional nav (broker / lender / admin), shared brand, notification badge, language toggle, Settings, Logout.

- Footer — brand, copyright, Privacy / ToS / Contact / Regulatory links.

- ToS_Popup, MakeOfferPopup, DeclineConfirmPopup, SurveyPopup, NotificationsPanel, MessagePopup.

## 11.5  Plugin requirements

- Installed: DocuPotion (invoice PDF), Google Translate (French), Air Checkbox Selection (multi-select offer), Free Toggle, Full Calendar.

- To add: SendGrid / Postmark (transactional email — Day 8); API Connector (Claude API — Day 13); optionally Chart.js or Bubble Plot (admin analytics — Day 18).

This document is the build manual. The companion executive plan (v3) is the strategy and stakeholder reference; the client's original specification is the source of truth for scope. Keep all three in sync as work progresses.